Liverpool Cruise Liner Terminal
Acquisition
  Hiring
Bedrock Survey Contractor
Heavy Machinery Operators
Labour Contractor
Transportation Contractor
Catering Contractor
Heavy Machinary and Tools Contractors
International and national suppliers
Accomadatations & Storage
Accomodations for Staff
Storage of tools & Machinery
Storage of raw material & parts
Pre- constructon
Training
International workers training
Local Workers Training
Cleaning
Removing debris & unwanted vegetation
Making Pathways
Security
Fencing & Entry barrier
Survalance Camera
On site cabins for Gurds
Site preparation
Survey
Collect Old Construction Records
Existing Utilities- electricity, plumbings, gas etc.
Bedrock Survey
Demolition
demolition of Princess landing stage
Removing debris
Environmental
Waste consolidation & Management
Noise, Air and water monitoring
Utilities
Electeicity, water and drainage connection
lighting
clinic for health screening and first aid
Foundation & structure

External
Walls
Fitting frames
Fitting Glass Panels
inspection
Roof
External Brick Concrete work
insulations
Cladding
Interanl
Flooring
making second floor
Adding tiles
Exicuting floor plan
Walls Using Brick and Concrete work
Frame for Excalator , Stairs and elivator
Utilities
ELectrical connections
Water supply
Pipelines for Drainage and Fulel
Vents for Air conditioning
Fire sprinkler connections
External Structures
Link Bridge
Taxi Rank
Entry/Exit
Fnishing
electronics
Lights and announcement system
Security Cameras
Screens and Detecetors
interior
Fititng seats
counters and luggage pickup
restrooms
Decoirations